## Slide 1: Arrow Timeline PowerPoint Template
Subtitle here

## Slide 2: Newsfast Product Roadmap
15th
June
Start
July
18th
August
RSS feed on webpage
Twitter signin Button
Celery Task processing
News personalized from twitter
Article displayed with relevant Tweets
UX Development Start
RSS parse feeds
Store Articles
NLP Keyword Extraction
Mid
July
Start
August
UX Frontpage
News personalized by choice and click history
Article displayed with Streaming Tweets
Sprint 1 finish
30th June
Sprint 2 finish
21st July
Sprint 3 finish
11th August
Sprint 4 finish
18th August