Meeting 19th July

– TUESDAY 18/08/2015 10:00 - 19:00 Final project presentations

* 20-26 july
* 27 july - 2 August
* 3 Aug - 8 Aug
* 9 Aug -16 Aug
* Presentation 18th Aug
* Mid term presentation 5 (Done A)
* Final presentation 10
* Business model canvas 10
* Demo paper 15
* Demo prototype 40
* Jazz 20 (perform excellently in one or more aspects)

Minutes

* we want to aim for business paper to be ‘finished’ end of next week
* start on demo paper - talk to Kevin about how it should be done - lots of volunteers up for doing it
* Garry up for doing demo paper but currently needs to focus on UI so probably doesn’t make sense right now
* Garry will post by Tuesday with screenshots of preferences
* Igor finishing user click - will be done today Sunday
* LOS to tidy up some BE stuff for tomorrow - including adding get related tweets
* UI - this Tuesday User Preferences popup to be done
* UI - move on to home page for following Tuesday
* User click - what the user sees when he clicks on Article - should see related tweets
* Explanation from Igor on what we could show when click on Article
* Suggestion that Garry get help from Igor if needed
* Showing Article with tweets should be finished Friday week
* Thinking that Kevin will finish Business Paper next week, suggestion by Neil to start Demo paper, LOS to review both, to discuss with Kevin
* **Goals this week - Garry on UI, Igor finishing click stuff, get both papers in hand and start User testing**

Retrospective:

* Garry: we need to support each other more and be aware of other people’s commitments
* LOS: like the whole CI process, to improve - if people could give more time, more comm on slack, happy with the group, up and down about the project
* Igor: lack of debugging poor, otherwise good, up and down as well
* Neil: 30 credit module, people need to manage time around that, difficult to sync up, people should give feedback on each other’s work